Discord VerifyBot

Project Progress & Status Document

Bot: VerifyBot#9542  |  Server: Desi Sisters (964889268046692414)  |  Phase 1 Complete

# 1. Project Overview

Desi Sisters Discord server ke liye ek production-grade multi-server verification bot banaya gaya hai. Bot DM-based guided flow provide karta hai jisme rules acceptance, 10-category role selection, content preference, aur introduction submission shaamil hai. Mod approval system ke through verified members ko appropriate roles milte hain.

## 1.1 Problem (Before Bot)

- Mods manually rules agree karwate the — time consuming

- Role assignment manually hoti thi for every member

- No tracking of member join/leave/rejoin lifecycle

- No SFW/NSFW content preference system

- Multi-server support nahi tha

## 1.2 Tech Stack

| Component | Technology | Details |
| --- | --- | --- |
| Runtime | Node.js v24.14.1 | User machine pe installed |
| Discord Lib | discord.js v14.26.4 | Updated from 14.15.3 for Node v24 compat |
| State | In-Memory (Map) | guildId-userId keyed, 60-min auto-cleanup |
| Logging | Winston | Colorized console + file logs |
| Config | Per-guild JSON | guild-configs/{guildId}.json |
| Hosting | Local / Railway (P2) | npm run dev via nodemon |

# 2. Project Structure

discord-verify-bot/ guild-configs/ example-config.json <- Template for new servers 964889268046692414.json <- Desi Sisters live config src/ index.js <- Bot entry point, event loader deploy-commands.js <- Slash command registration config/configManager.js <- Per-guild JSON loader + in-memory cache events/ ready.js <- clientReady event (once) guildMemberAdd.js <- New member join -> DM flow guildMemberRemove.js <- Member leave -> clear state interactionCreate.js <- Central interaction router (all steps) utils/ logger.js <- Winston structured logger stateManager.js <- In-memory verification state + auto-cleanup embeds.js <- All Discord EmbedBuilder factories components.js <- Buttons, StringSelectMenus, Modals .env <- DISCORD_TOKEN (never commit to git!) package.json

# 3. Verification Flow (6 Steps)

| # | Name | Description | Component |
| --- | --- | --- | --- |
| 0 | Begin | Member joins -> bot DMs welcome + Begin button. Fallback to #welcome if DMs blocked. | Button: verif:begin |
| 1 | Rules | Server rules shown -> Agree/Disagree buttons. Disagree = show rules again with a note. | Buttons: verif:rules:agree/disagree |
| 2 | Role Selection | 10 categories sequentially via dropdowns: Gender, Pronouns, Age Range, Position, BDSM, Relationship Status, DM Pref, Friend Requests, Interests, Looking For | StringSelectMenu per category |
| 3 | Content Pref | 3 options: SFW Only -> @Traveler, SFW+NSFW -> @Initiate, NSFW Only -> @NSFW Only role | Buttons: verif:content:sfw/nsfw/nsfw_only |
| 4 | Intro Modal | Fill Out Intro button -> 4-field modal popup: Display Name, Age, How Found, About You | Modal: verif:modal:intro |
| 5 | Mod Queue | Formatted card -> #mod-verify-queue. Mod clicks Approve (roles+DM) or Reject (reason modal+DM). | Mod embed + action buttons |

# 4. Guild Config — Desi Sisters

## 4.1 Channels

| Channel | ID | Purpose |
| --- | --- | --- |
| #welcome | 966757707304550420 | Welcome message + Begin button |
| #mod-verify-queue | 1508193016840454274 | Pending verification cards |
| #log | 1508193117445029940 | Verification activity logs |
| #account-claim | 1508193217835958534 | Phase 3: account switching |

## 4.2 Roles

| Role | ID | Purpose |
| --- | --- | --- |
| @Unverified | 1508192402903400670 | Assigned on join — restricts access |
| @Verification Pending | 1296801285781061632 | After intro submit — awaiting mod review |
| @Traveler | 1230597066733129819 | SFW-only verified members |
| @Initiate | 966982840518586428 | SFW + NSFW verified members |
| @NSFW Only (NEW) | 1508208171318116382 | NSFW-only content access (newly created) |
| @Jailed | 1508192677152292954 | Phase 3: old account on account switch |
| @human (base role) | 964952684576796722 | Base access role for all verified users |

# 5. Phase 1 Feature Status

| Feature | Status | Notes |
| --- | --- | --- |
| Bot online & event loading | DONE | VerifyBot#9542 online |
| DM on join with Begin button | DONE | Fallback to #welcome if DMs blocked |
| Rules agree/disagree flow | DONE | Disagree shows rules again with note |
| 10-category role selection (dropdowns) | DONE | Sequential, one category per message |
| Content preference: 3 options | DONE | SFW / SFW+NSFW / NSFW Only |
| Introduction modal (4-field popup form) | DONE | Name, Age, How Found, About You |
| Mod queue card with all submission data | DONE | Account age warning included |
| Mod Approve: assign roles + DM + log | DONE | deferUpdate() timeout bug fixed |
| Mod Reject: reason modal + DM + log | DONE | deferUpdate() on modal submit too |
| Bot restart session persistence | DONE | Re-init state silently — no error shown |
| Content role conflict fix (no double roles) | DONE | All 3 content roles removed before assign |
| Multi-server support via JSON config | DONE | Add {guildId}.json per server |
| NSFW Only role hierarchy position | TODO | Move NSFW Only above VerifyBot in Discord |

# 6. Bugs Fixed

| Bug | Status | Fix Applied |
| --- | --- | --- |
| lodash.snakecase truncated — Node v24 incompatibility | FIXED | Patched Transformers.js with inline snakeCase() function |
| 'ready' event renamed to 'clientReady' | FIXED | Changed name:'ready' -> name:'clientReady' in ready.js |
| setDescription('') rejected by Discord API | FIXED | Conditional call — only if description is non-empty string |
| Session expired error after bot restart | FIXED | Re-init state if missing — no error shown to user |
| DiscordAPIError[10062]: Unknown interaction on Approve | FIXED | deferUpdate() before async work, then editReply() |
| Both Initiate + Traveler roles assigned simultaneously | FIXED | Remove all 3 content roles first, then assign correct one |
| ephemeral: true deprecation warning | FIXED | Replaced with flags: MessageFlags.Ephemeral throughout |
| Bot token accidentally shared in chat (security) | RESET | Token reset immediately. Now ONLY in .env file. |

# 7. CustomId Format Reference

Har Discord button/dropdown/modal ka unique customId hota hai. GuildId + UserId encode kiye jaate hain taaki DM context mein bhi pata chale kaunse server ke liye hai.

Format: verif:{action}:{sub}:{guildId}:{userId} verif:begin:964889268046692414:123456789 <- Welcome Begin button verif:rules:agree:964889268046692414:123456789 <- Rules agreed verif:rules:disagree:964889268046692414:123456789 <- Rules disagreed verif:select:0:964889268046692414:123456789 <- Role category 0 (Gender) verif:content:sfw:964889268046692414:123456789 <- SFW Only verif:content:nsfw:964889268046692414:123456789 <- SFW + NSFW verif:content:nsfw_only:964889268046692414:123456789 <- NSFW Only verif:intro:open:964889268046692414:123456789 <- Open intro modal verif:modal:intro:964889268046692414:123456789 <- Intro modal submit verif:mod:approve:964889268046692414:123456789 <- Mod approve verif:mod:reject:964889268046692414:123456789 <- Mod reject (open reason modal) verif:mod:rejectReason:964889268046692414:123456789 <- Reject reason submit

# 8. Key Technical Decisions

| Decision | Reason |
| --- | --- |
| deferUpdate() on Approve/Reject | Discord timeout = 3 seconds. Role assignment + DM + logging takes longer. deferUpdate() buys 15 minutes window for editReply(). |
| In-memory state (Phase 1) | Phase 1 mein DB overhead nahi chahiye. Map-based state fast aur simple hai. Phase 2 mein PostgreSQL add karenge. |
| Re-init on missing state | Bot restart pe in-memory state clear hoti hai. Error dene ki jagah silently re-initialize karo — better UX for users. |
| GuildId+UserId in customId | Bot multiple servers pe run karta hai. DMs mein guild context lost hota hai — customId se recover karte hain. |
| Remove all content roles first | Re-verify ya broken flow se double roles aa sakte the. Clean slate: remove all 3 content roles, then assign only the correct one. |
| Per-guild JSON config | Multi-server support ke liye. Har server ka apna config. /reload-config slash command se hot reload possible. |

# 9. Roadmap — Upcoming Phases

| Phase | Name | What is Included |
| --- | --- | --- |
| Phase 2 | Database + Auto-verify | PostgreSQL integration. Returning members auto-verified (no mod review). Join/leave/rejoin tracking. Railway.app deployment for 24/7 uptime. |
| Phase 3 | Account Switch System | /claim-old-account command. Old account gets @Jailed. New account inherits verification. Private thread-based claim flow. |
| Phase 4 | Admin Config Command | /config slash command for GUI-based guild configuration. No more editing JSON files manually. |
| Phase 5 | Analytics & Stats | /stats command. Verification funnel metrics. Drop-off point analysis. Member growth data per guild. |

## Immediate Next Steps (Before Phase 2)

- NSFW Only role position — Discord Settings mein VerifyBot role ke neeche le jao

- End-to-end test: teeno content options (SFW, SFW+NSFW, NSFW Only) verify karo

- Approve aur Reject dono flows test karo with NSFW Only selection

# 10. Security & Important Notes

CRITICAL: DISCORD_TOKEN SAFETY Token ONLY goes in .env file. NEVER paste in chat, email, screenshot, or Git commit. Token was compromised once and was reset immediately. If leaked again — reset from Discord Developer Portal instantly.

- .env is in .gitignore — never remove this entry

- Bot role must be ABOVE all roles it assigns in Discord role hierarchy

- Per-user button check: userId in customId prevents other users from hijacking flows

- App ID: 1508187760337358858 | Guild ID: 964889268046692414

# 11. Commands Reference

npm run dev # Development mode — nodemon auto-restarts on file change npm start # Production mode npm run deploy-commands # Register/update slash commands globally on Discord

| Slash Command | Purpose |
| --- | --- |
| /ping | Bot alive check — responds with current latency |
| /verify-me | Manual restart — agar DM nahi aaya toh user khud verification trigger kare |
| /reload-config | Hot reload guild config from JSON — no bot restart needed |

VerifyBot#9542  |  App ID: 1508187760337358858  |  Guild: Desi Sisters (964889268046692414)  |  25 May 2026